VC KVI-GSI-TUD technical meeting 28-03-2012

O. Kiselev, M. von Schmidt, M. Mutterer, B. Streicher, C. Rigollet, K. Yue, P. Schakel, A. Kluttig, J.C. Zamora, H. Timersma, S. Bagchi

* ESR chamber: the baking has started and should last until Friday 30th of March. The vacuum reached was 3 109 mbar.
* Thermal tests: we decided to send the big pocket to GSI by courier. Harry will be at GSI in week 15.
* We still need a second vacuum system for the big pocket during the experiment, i.e. a second turbo pump and a bypass system.
* Cooling medium: we decided to use a mix of ethanol and water.
* Electronics and DAQ for tests of forward detectors in week 20: most of the electronics will be placed at the ESR. Oleg will send a list of modules still missing. KVI will check what is available.
* Aperture/slit: KVI takes the on the responsibility with TUD for the system. Oleg has three offers, KVI will order Monday at the latest.
* Alpha-source inside ESR chamber: still an open question!
* Detectors calibration: Manfred adds this item to his workpackage.
* Beam test titanium and H target: no problem from the ESR group or the target group to use a target for the tests.

The next VC will take place on the 11th of April 2012 at 13:00.