Topics for Preparation of the EXL Experiment

|  | Topic | Subtopic | When | Who |
| --- | --- | --- | --- | --- |
| 1 | coordination with beam coordinator |  | now until run | Peter, Nasser |
| 2 | coordination with target group |  | now until run | Peter, Nasser |
| 3 | coordination with FRS group |  | now until run | Oleg, Peter |
| 4 | preparation and installation of new chamber | coordination with “Konstruktionsbüro” and “Grossmontage” | now until September | Peter, Oleg |
| 5 |  | organise space for preparation phase, installation at ESR | ??? | Peter, Oleg, Brano |
| 6 |  | vacuum system, interlock, baking, coordination with vacuum group | now until June | Brano, Oleg, Harry, Thorsten, Manfred |
| 7 |  | luminosity monitor | until July | Mirko, Yue |
| 8 |  | test alpha source | until September | Mirko, Oleg, Yue |
| 9 |  | neutron detector | ??? | Nasser |
| 10 |  | aperture in front of target including moving mechanism | now until July | Mirko, Juan, Peter, Oleg, Manfred, Michel, Catherine |
| 11 |  | equipment for Phil Wood`s experiment | until September | Catherine |
| 12 |  | final installation at ESR | September until October | Peter, Oleg, Brano, Manfred, Mirko, Thorsten, Yue + all KVI |
| 13 | detector pockets including infrastructure | fabrication | 1st mid. Feb. 2nd ??? | Catherine + KVI workshop |
| 14 |  | cooling | now until March | Brano, Manfred, Annelie, Harry |
| 15 |  | cabling, feedthroughs, flanges, T-piece | now until May | Brano, Oleg, Manfred, Mirko, Yue Thorsten, Michel, Peter S |
| 16 |  | thermal tests | March until June | Catherine, Annelie, Brano, Oleg, Manfred, Peter, Mirko, Yue |
| 17 | forward tagging detectors | preparation, baking, position calibration, final test of moving mechanisms | now until February | Brano, Oleg, Harry |
| 18 |  | detector for pockets Downstream EXL chamber right | now until June | Mirko, Thorsten Catherine |
| 19 |  | beam test at ESR | ??? | Peter, Nasser |
| 20 | detectors | DSSD setup and test | now until June | Brano, Manfred, Oleg, Mirko, Yue |
| 21 |  | baking and vacuum tests | now until June | Brano, Manfred |
| 22 |  | test of SiLi`s | now until June | Mirko, Brano, Oleg, Manfred |
| 23 | readout and electronics | coupling capacitors | design until May | Brano, Oleg, Manfred, Mirko |
| 24 |  | cabling to preamps | design until May | Brano, Oleg, Manfred, Mirko |
| 25 |  | ASICs | decision until May | Oleg, Mirko, Matthias, Peter S |
| 26 |  | conventional electronics | May until June | Oleg, Mirko, Manfred, Thorsten, Yue |
| 27 |  | electronics for SiLi`s | May until June | Mirko, Manfred, Oleg, Yue |
| 28 |  | data aquisition, slow control | June until September | Mirko, Oleg, Yue |
| 29 |  | cabling to ”Messhütte” | August until September | Mirko, Oleg, Brano, Yue, Ali, Soumya |
| 30 | simulations | aperture design and performance | now until February | Mirko, Oleg, Thorsten |
| 31 |  | cross sections and count rates for (p,p), (p,p`), (α,α`) | now until March | Mirko, Oleg, Catherine, Nasser, Milano |
| 32 | final setup and test |  | September until October | all |